Playbook for Implemented AI Use-Cases

AI Bid Analyser

Prepared by: Delivery team, TAQA Data Platform

21 October 2026

# Document Control

## Document details

| Item | Detail |
| --- | --- |
| Deliverable | D23. Playbook for Implemented AI Use-Cases |
| Workstream | D. AI Use Case Implementation |
| Use case | AI Bid Analyser (commercial bid analysis) |
| Owner | To be confirmed |

## Change history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 0.1 draft | 21 October 2026 | Delivery team | Initial draft. |

# 1. Purpose and scope

This playbook covers the operation of the AI Bid Analyser. It sets out the process for running it, the roles that own each part, the checklists used for routine work, the approach to adoption, and the route from user feedback to a released change.

Technical detail is maintained in the repository under technical-documentation/, with the chronological data and design log in databricks/FINDINGS.md. This playbook references those documents. Appendix B lists them.

## Out of scope

- The data model and table definitions.

- Application internals and API contracts.

- The Maximo ingestion pipeline, which is owned by the data platform team and feeds this use case rather than forming part of it.

Detailed documentation of all of the above resides inside the code repository.

# 2. The use case

A procurement analyst evaluates vendor bids on a tender. Each bidder prices a standard bill of quantities, often across several negotiation rounds. The analyst must compare those bids line by line, find unquoted items, arithmetic errors and unbalanced bidding, and prepare negotiation notes per bidder.

Done by hand this takes around seven hours per bid, across roughly 2,800 bids a year. The system performs the comparison and the checks, and leaves the judgement and the award decision with the analyst.

| Part | What it is | How it runs |
| --- | --- | --- |
| Data ingestion | Maximo tender and bid tables landed into Unity Catalog by the platform ingestion framework. | Owned by the data platform team. Outside this use case, but its cadence sets how current the analysis is. |
| Application | A web application that reads those tables, compares bids line by line, flags commercial risk, tracks negotiation rounds and produces negotiation prep. | Deployed as a Databricks App and available to users continuously. |

The application reads the tables live, so newly ingested bid data appears without a deployment.

Note one structural difference from other use cases in this programme. There is no pipeline or trained model owned here. The analysis is computed on demand from live tables, so there is no refresh cycle to run and no model to retrain. Section 6 sets out what is observable in place of model metrics.

## Users

| Role | Uses it to |
| --- | --- |
| Procurement analyst | Compare bidders line by line, record corrections and disqualifications, and prepare negotiation notes. |
| Procurement lead or reviewer | Review the ranked outcome, the issues raised per bidder, and movement across negotiation rounds. |

The system produces a ranked comparison and a set of flagged issues. It does not recommend an award, and it does not assess financial standing, delivery capacity or current workload. The award is a TAQA procurement decision taken outside the system.

# 3. End-to-end process

Three processes are described: analysing a tender, the negotiation round cycle, and making a change. They are run by different people at different times.

## 3.1 Analysing a tender

- The analyst finds the tender under Browse RFQs, filtering by organisation and BOQ category, and creates a project against it. Where the pricing is not in Maximo, the analyst instead creates an upload project and loads the vendors' spreadsheets. See section 2 of the user manual.

- The analyst opens the BOQ Comparison tab. The engine resolves every price, establishes each vendor's pricing baseline across the whole BOQ, then flags each cell.

- The analyst reviews the flags: unquoted lines, arithmetic errors, zero prices, outliers and technically disqualified lines.

- Where the analyst's judgement differs from the data, they record a price correction, a manual disqualification or a partial-bid flag, each with a reason. These are stored in the application only and are never written back to Maximo.

- Where the tender has been through negotiation, the analyst opens Round Tracking to see how each vendor has moved and which movements are anomalous.

- The analyst generates the Negotiation Report, which ranks vendors at the latest round and lists the priority issues per bidder, and exports it to Excel for the meeting.

- The award decision is taken outside the system.

This entire process runs on demand.

## 3.2 The negotiation round cycle

Unlike a scheduled pipeline refresh, this cycle is driven by procurement activity. A round begins when bidders are asked to revise. Their revised pricing reaches Maximo, is ingested, and the analyst reopens the comparison.

| # | Stage | Check before continuing |
| --- | --- | --- |
| 1 | Revised bids recorded in Maximo | The round appears in the round selector on the comparison tab. |
| 2 | Ingestion has landed the new round | Vendor totals at the new round differ from the previous one. An unchanged total usually means the data has not arrived yet, not that the vendor held firm. |
| 3 | Comparison reviewed at the new round | Flag counts per vendor, and any new arithmetic errors introduced in the revision. |
| 4 | Round movement reviewed | Every critical flag, meaning a price that rose between rounds, is explained. |
| 5 | Negotiation report regenerated | The round stated at the top of the report is the round you expect. |

There is an open question on ingestion currency. The largest Maximo table carries no change timestamp, so an incremental load keyed on creation date can miss a revision. A composite watermark design is recorded in databricks/FINDINGS.md and sits with the data platform team. Until it is in place, stage 2 above is a manual check rather than a guarantee.

## 3.3 Making a change

| Change | Run | Approves |
| --- | --- | --- |
| Application code, backend or frontend | The pipeline on a branch, then a pull request into main. Deploy from main. | Product owner |
| Flag threshold tuning, such as the outlier z-score or the round deviation threshold | Change the constant, run the test suite, confirm against a real tender before release. | Product owner, advised by the analyst who raised it |
| New overlay table for a new analyst action | Add the schema file, the API module and the fail-open read. Request the Unity Catalog grant. | Platform administrator for the grant, product owner for the feature |
| Maximo ingestion scope or cadence | Raised with the data platform team. Outside this repository. | Data platform owner |
| AI model endpoint or prompt | Change the endpoint variable or the prompt, verify the guardrails still hold. | Product owner |
| Access or configuration | Changed from the Databricks application UI and the Unity Catalog grants. | Platform administrator |

# 4. Roles, responsibilities and ownership

## 4.1 Roles

| Role | Scope |
| --- | --- |
| Business owner | Accountable for the use case and its adoption in procurement. |
| Product owner | Holds the backlog, sets priorities, decides releases. |
| Procurement SME | Defines what a flag should mean commercially and judges whether its behaviour is right. |
| Data engineer | The Maximo ingestion into Unity Catalog, and the currency of that data. |
| Application engineer | Backend, frontend, the comparison engine, deployment. |
| Platform administrator | Workspace, catalog grants, service principal, warehouse, Model Serving endpoint. |
| End users | Procurement analysts who evaluate bids and use the output. |

## 4.2 Responsibility matrix

R responsible, A accountable, C consulted, I informed.

| Activity | Business owner | Product owner | Data eng. | App eng. | Platform admin | SME | End users |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Maximo ingestion and data currency | I | I | R | C | C | - | - |
| Comparison engine and flag logic | - | A | C | R | - | C | I |
| Flag threshold tuning | - | A | - | R | - | C | C |
| Application deployment | - | A | - | R | C | - | I |
| Unity Catalog grants and access | I | C | C | C | R | - | - |
| AI feature guardrails | I | A | - | R | C | C | I |
| Analyst entries, corrections and disqualifications | - | I | - | - | - | - | R |
| Incident response | I | A | C | R | C | - | I |
| User support and training | A | R | - | C | - | C | C |
| Documentation | - | A | R | R | C | C | - |
| Decommission | A | R | C | C | C | I | I |

## 4.3 Artefact ownership

Each artefact has one named owner and one named backup.

| Artefact | Owner role | Backup role |
| --- | --- | --- |
| Maximo ingested tables | Data engineer | Platform administrator |
| Comparison engine and flag logic | Application engineer | Product owner |
| Flag thresholds and their values | Application engineer | Procurement SME |
| Excel extraction parser | Application engineer | Product owner |
| Application backend and frontend | Application engineer | Product owner |
| Deployment pipeline and configuration | Application engineer | Platform administrator |
| Catalog grants and service principal | Platform administrator | Application engineer |
| AI prompts and guardrails | Application engineer | Product owner |
| Documentation under technical-documentation/ | The person making the change | Product owner |
| User manual | Product owner | Application engineer |
| This playbook | Product owner | Business owner |

## 4.4 Access required

| Role or identity | Access |
| --- | --- |
| Data engineer | Workspace and compute. Read and write on the ingestion schema. |
| Application engineer | Repository access. Deploy permission on the application. Access to the warehouse. |
| Application service principal | Catalog and schema usage and read. Create table and insert on the application overlay tables. Can Query on the Model Serving endpoint. |
| Procurement analyst | The application URL, granted per user on the Databricks App resource. |
| Platform administrator | Authority to grant the above. |

The service principal currently holds usage, schema and read only. The create table and insert grants have not landed, so every feature that records an analyst's own input returns a clear error instead of saving. This is the single largest operational gap in the use case.

# 5. Templates, scripts and checklists

## 5.1 Commands

| Purpose | Command |
| --- | --- |
| Install dependencies | uv sync |
| Install test tooling | uv pip install -r requirements-dev.txt |
| Run the backend locally | uv run uvicorn backend.main:app --reload --port 8001 |
| Run the frontend development server | cd frontend && npm run dev |
| Run the test suite | uv run pytest |
| Lint | uv run ruff check backend tests |
| Typecheck the frontend | cd frontend && npx tsc --noEmit |
| Build the frontend | cd frontend && npm run build |
| Extract a BOQ from a spreadsheet on the command line | python -m backend.excel_boq.cli <files.xlsx> |
| Regenerate the user manual | python docs/build_user_manual.py |

Open the local frontend at http://localhost:3000, never 127.0.0.1. The development server silently rejects hot reload from the latter and the page never finishes loading.

The frontend is built at deploy time by start.sh, so unlike some other applications in this programme the build output is not committed.

## 5.2 Release checklist

☐   The change is on a branch and the pipeline Validate stage is green.

☐   Tests pass, including the suites covering the changed area.

☐   Lint and the frontend typecheck pass.

☐   Where a flag threshold changed, the new behaviour was confirmed against a real tender, not only a fixture.

☐   Where the comparison engine changed, the Maximo path was confirmed unchanged.

☐   Documentation updated in the same change, per Appendix B.

☐   User manual regenerated where user-facing behaviour changed.

☐   Release note drafted.

☐   Rollback position identified.

## 5.3 Pre-deployment checklist

☐   Merged to main through a pull request.

☐   No new runtime dependency added without checking it installs from pyproject alone. An undeclared dependency has taken the whole application down before.

☐   Configuration values set for the target environment.

☐   Variable group and environment exist and the pipeline has permission on them.

☐   The Databricks app exists. The deploy command updates an app, it does not create one.

☐   The service principal holds Can Manage on the app.

## 5.4 Post-deployment smoke test

☐   The health endpoint responds.

☐   The commit reported by the health endpoint matches the commit deployed. A deploy can report success while still serving the previous build.

☐   The projects page loads and lists projects.

☐   A known tender opens and the BOQ comparison renders with vendor totals.

☐   Switching between unit rates and line totals changes the figures.

☐   Round tracking renders where the tender has rounds.

☐   The negotiation report renders and states the expected round.

☐   The Excel export downloads and opens.

## 5.5 Flag threshold change checklist

Thresholds govern what the analyst is shown and are the most consequential values in the system. A change here is not a code tidy-up.

☐   The threshold being changed is identified by name and its current value recorded.

☐   The reason is recorded, including which tender or which analyst feedback prompted it.

☐   The test suite passes. Several tests assert specific flag behaviour and will catch an unintended widening.

☐   The new value was run against at least one real tender and the change in flag count is understood.

☐   The procurement SME has seen the before and after.

☐   Section 6.2 of this playbook updated with the new value.

☐   Change recorded in the release note.

## 5.6 Incident triage

| Symptom | Likely cause | Action |
| --- | --- | --- |
| App Not Available page | The container is not running: stopped, mid-deploy, or it crashed at startup. | Check the app status and the Logs pane. start.sh prints a FATAL line if the backend died. |
| Error installing packages during deploy | A dependency the environment cannot resolve. | Check whether a dependency was recently added to pyproject. This has broken the deploy before. |
| A correction or disqualification will not save | The Unity Catalog grant has not landed. | Expected, not a defect. The message names the real cause. Raise the grant request. |
| A flag the analyst expected is absent | Not enough data to judge, or the overlay table is unreadable and failed open. | Check the minimums in section 6.2 before suspecting the logic. Confirm the grant status. |
| Every tender page errors | The warehouse is unreachable or grants are missing. | Read the reason in the response. It carries the real exception text rather than a guess. |
| AI prices all appear as round numbers close to a vendor's own price | The model was unreachable and the heuristic fallback is in use. | Check source and fallback_reason in the API response. The screen does not distinguish the two. |
| AI summary says it is not set up | The Model Serving endpoint is unset or the Can Query grant is missing. | Everything else continues to work. Raise with the platform administrator. |
| An uploaded project has disappeared | Uploaded BOQs are held in the running application and are lost on restart. | Known beta limitation. Re-upload the files. |
| The same BOQ item appears twice after upload | Two vendors numbered the item differently so they could not be matched. | Fix in the review screen before confirming. |

# 6. Observability and performance

## 6.1 What this use case does and does not have

This section departs from the equivalent section in other playbooks in this programme, and the difference is worth stating plainly rather than filling the same headings.

There is no trained machine learning model here. No MLflow experiment, no registered model, no training run, no held-out test split and no accuracy metric. The comparison is deterministic: given the same bid data it produces the same result every time, and that result can be checked by hand against the vendor's own spreadsheet.

What governs the output instead is a set of named thresholds, and two language model features layered on top of the deterministic result. Those are what this section covers.

| Artefact | Where it is held | What it carries |
| --- | --- | --- |
| Flag thresholds | Constants at the top of backend/api/comparison.py and backend/api/rounds.py | The values that decide what is flagged |
| Test suite | tests/, run by the pipeline on every change | 66 assertions covering extraction, the engine, uploads and the AI fallback |
| Build marker | The health endpoint | The build and the commit currently serving |
| Model Serving endpoint | Configured per environment | The language model behind the two AI features |

## 6.2 The values that govern the output

Each is a deliberate choice, and each is a first-pass value that has not been tuned against a large volume of real tenders. They are listed here because changing one changes what every analyst sees.

| Value | Current | What it controls |
| --- | --- | --- |
| Outlier z-score threshold | 3.0 | How far a line must sit from the vendor's own typical ratio before it is flagged. A modified z-score on the median and median absolute deviation, not the mean, so one extreme price cannot mask itself. |
| Minimum quotes on a line | 3 | Below this there is no meaningful peer median, so no outlier is flagged. |
| Minimum lines for a vendor baseline | 5 | Below this there is no reliable sense of what is typical for that vendor. |
| Median absolute deviation floor | 3 percent | Prevents a vendor with one consistent markup from having every small wobble read as infinitely anomalous. |
| Arithmetic tolerance | 0.01 | Rounding at the second decimal is not an error. |
| Round increase tolerance | 1.00 AED | Below this an increase between rounds is rounding noise. |
| Peer deviation threshold | 4.0 | How much steeper than peers a discount must be before it is questioned. |
| Minimum peers for a round flag | 3 | Below this there is no reliable peer movement to compare against. |
| Displayed line cap | 500 | Lines shown on screen. Every total and count is still computed over the full BOQ. |
| AI estimate line cap | 60 | Lines sent to the model per tender. |
| AI total time budget | 20 seconds | The whole model phase. Exceeding the gateway timeout surfaces as an error the application never produced and cannot catch. |

A critical property of the outlier logic: silence is not clearance. Where the minimums above are not met the system flags nothing, and that is indistinguishable on screen from a clean line. Analysts are told this in the user manual and it belongs in training.

## 6.3 The AI features and their guardrails

Both run on a Databricks Model Serving endpoint inside the workspace. No bid data reaches an external provider. Neither runs on page load and neither is persisted, so AI output is always something an analyst asked for.

| Feature | What it does | Guardrail |
| --- | --- | --- |
| Negotiation summary | Writes an overview and per-vendor talking points from the ranked report. | May only describe figures already in the report. A deterministic check after the response strips any reference to a vendor not bidding on the tender. It does not recommend an award. |
| AI generated prices | Estimates a fair price per line from the model's own general knowledge. | An invented figure with no verifiable source, and labelled as advisory. Confidence is self-reported and defaulted down to low where the model did not state one. |

The AI price feature degrades rather than failing. Where the model is unreachable, times out or returns something unusable, each line falls back to the median of the vendor quotes already on it.

Note for anyone reading that column: by product decision the screen does not distinguish a fallback figure from a model estimate. A fallback is computed from the quotes beside it, so it will often equal one of them exactly. That is arithmetic, not the model independently confirming a vendor's price. The distinction remains in the API response as source, alongside degraded and the failure reason.

## 6.4 Checks before a release

| Check | Source | Accept when |
| --- | --- | --- |
| Test suite | Pipeline Validate stage | All assertions pass. A failure in the engine suites is a behaviour change, not a flaky test. |
| Maximo path unchanged | The parity assertions in the engine suite | The Maximo path still reads Maximo and still defaults to the original round. |
| Extraction accuracy | The reconciliation check on each uploaded file | Extracted lines agree with the vendor's own summary sheet. |
| Flag counts on a real tender | Manual, before and after | Any change in flag volume is explained, not merely observed. |
| Deployment took effect | The health endpoint | The reported commit matches the commit deployed. |

## 6.5 Application signals

| Signal | Where |
| --- | --- |
| Liveness, build and deployed commit | GET /health |
| Request and error logs | Uvicorn defaults, in the Databricks Apps log pane |
| Failed warehouse calls | Returned to the caller as HTTP 503 with the real reason, never a guessed one |
| Missing grant on a write | Returned as HTTP 503 naming the grant required |
| AI degradation | degraded and fallback_reason in the AI pricing response |

What is not measured today: usage volume, time saved per bid, how often an analyst overrides a flag, and whether the flags correlate with issues the analyst would have found anyway. Section 8 lists these as the measures to put in place, and they are the figures the business case will eventually be judged on.

# 7. Adoption and change considerations

## 7.1 Rollout stages

| Stage | Activity | Exit condition |
| --- | --- | --- |
| 1. UAT | Named analysts work real tenders in the system with the delivery team present. | Complete. Closed 18 September 2026. |
| 2. Hypercare | Live use with the delivery team available for defects and questions. | Complete. Ran 21 September to 2 October 2026. |
| 3. Parallel | Analysts run the system alongside their existing spreadsheet for the same tender. | The two sets of figures are compared and every difference accounted for. |
| 4. Default | The system is the first step for a new tender. | Analysts work a full cycle without delivery-team support. |

Stages 3 and 4 are outstanding. The system has been tested but has not yet replaced the spreadsheet for day-to-day work.

## 7.2 Training

- One walkthrough of the application for analysts, using a tender the audience already knows.

- One tender worked end to end, from finding it through to the exported negotiation report.

- The user manual, which covers every flag and every limit. Appendix B.

- Specific time on what the flags mean and, in particular, on what an absent flag does not mean.

## 7.3 Notes for users

- Nothing recorded in the system reaches Maximo. A correction here does not fix the record at source, so raise it through the normal channel as well.

- An absent outlier flag can mean the system had too little data to judge. It is not a clearance.

- A manual disqualification can only ever add. Nothing in the system can re-qualify a line the technical evaluation rejected.

- The negotiation report prices at the latest round. Reports taken before October 2026 used the original quote and should be re-run.

- AI output is advisory and is never an award recommendation.

- Excel upload is a beta feature. Uploaded BOQs are lost if the application restarts.

- The award decision sits with TAQA procurement, outside the system.

## 7.4 Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| The Unity Catalog grants do not land, so no analyst entry can be saved | Tracked as the primary blocker. Every write path already returns a clear message and needs no code change once granted. |
| A bid revision is missed because the largest Maximo table has no change timestamp | Composite watermark design recorded and raised with the data platform team. Until then, round currency is checked manually per section 3.2. |
| An absent flag is read as a clean line | Stated in the user manual, in training, and in this playbook. Worth repeating at each rollout stage. |
| Thresholds are untuned and prove noisy or quiet in practice | Analyst feedback routed through section 8.3. Threshold changes follow the checklist in 5.5. |
| Analysts continue with the existing spreadsheet | Parallel running in stage 3 so the two can be compared on the same tender before anyone is asked to switch. |
| Knowledge is held by one person | A named backup per artefact in 4.3. Documentation updated with each change. |
| A bid arrives as a PDF and was never transcribed into Maximo | The system cannot see those prices. Excel can now be uploaded directly; PDF extraction remains unbuilt and is on the improvement list. |

## 7.5 Support route

| Step | Who | Within |
| --- | --- | --- |
| A user reports an issue | Product owner | Same working day |
| Triage against section 5.6 | Product owner | One working day |
| Assign to the artefact owner | Product owner | One working day |
| Resolve and record in the incident log | Artefact owner | Per severity |
| Confirm the outcome with the reporter | Product owner | On resolution |

# 8. Continuous improvement

## 8.1 What is measured

The first four are not instrumented today. They are listed because the business case rests on them and because instrumenting them is the clearest next step in making this use case accountable.

| Measure | Source | Frequency | In place |
| --- | --- | --- | --- |
| Tenders analysed in the system | Project records | Monthly | No |
| Time to complete a bid analysis, against the seven-hour manual baseline | Analyst-reported at first, instrumented later | Per tender | No |
| Flags raised per tender, and how many the analyst acted on | Comparison output and analyst entries | Per tender | No |
| Issues found by an analyst that the system did not flag | Analyst feedback | Per tender | No |
| Extraction reconciliation rate on uploaded files | The cross-check on each upload | Per upload | Yes |
| Failed deployments and failed pipeline runs | Pipeline run history | Per run | Yes |

## 8.2 Review cadence

| Review | When | Attendees | Output |
| --- | --- | --- | --- |
| Release review | Each release | Application engineer, product owner | Release note |
| Usage and feedback review | Monthly | Product owner, analysts, procurement SME | Prioritised backlog |
| Threshold review | Quarterly, or on analyst feedback | Application engineer, procurement SME, product owner | Threshold change requests |
| Method review | Annual | Business owner, procurement SME, product owner | Change requests |

## 8.3 The feedback loop

- An analyst, reviewer or operator raises an observation.

- It is recorded as a feedback item. Appendix A carries the template.

- Items are reviewed at the monthly review and prioritised.

- A prioritised item becomes a change request with a named approver.

- The change is implemented and released, following section 3.3.

- The release note records what changed.

- The person who raised the item is told the outcome.

Feedback on a flag deserves particular attention. A flag that analysts routinely ignore is worse than no flag, because it trains them to skim. Those observations should reach the threshold review in 8.2 rather than sitting in the backlog.

## 8.4 Known gaps carried forward

- The Unity Catalog grants for the five application overlay tables.

- Verification of the technical disqualification status against a live detailed construction BOQ. It was only measured on a smaller non-construction sample.

- The negotiation report and the AI summary do not yet account for partial bids.

- No lot-level subtotals, because Maximo holds no lot structure.

- No bulk corrections or disqualifications, and no single view of every override on a tender.

- No PDF extraction, which was the largest pain point in the original business case.

- Evaluation scoring and cost tracking are in place in the design and not activated. Both are specified in the engineering handover, and both should wait for the grants above.

# Appendix A. Templates

## Release note

| Field | Entry |
| --- | --- |
| Date |  |
| Version |  |
| What changed |  |
| Thresholds changed |  |
| Tests run |  |
| Deployed by |  |
| Commit deployed |  |
| User-facing notes |  |
| Rollback position |  |

## Incident log

| Field | Entry |
| --- | --- |
| Date and time |  |
| Reported by |  |
| Symptom |  |
| Triage row in 5.6 |  |
| Cause |  |
| Action taken |  |
| Time to restore |  |
| Follow-up |  |

## Change request

| Field | Entry |
| --- | --- |
| Requester |  |
| Date |  |
| Change |  |
| Reason |  |
| Artefacts affected |  |
| Thresholds affected |  |
| Approver |  |
| Target release |  |

## Feedback item

| Field | Entry |
| --- | --- |
| Date |  |
| Raised by |  |
| Tender |  |
| Observation |  |
| Expected |  |
| Page or flag |  |
| Priority |  |
| Status |  |

## Threshold change record

| Field | Entry |
| --- | --- |
| Threshold |  |
| Previous value |  |
| New value |  |
| Reason |  |
| Tender tested against |  |
| Change in flag count |  |
| SME sign-off |  |
| Approver |  |

# Appendix B. Documentation index

Maintained in the repository. technical-documentation/README.md records which document to update for a given change.

| Document | Covers |
| --- | --- |
| technical-documentation/01-architecture.md | System overview, tech stack, request flow, directory structure |
| technical-documentation/02-boq-comparison-engine.md | The three-pass comparison: outlier detection, disqualification, partial bids, corrections |
| technical-documentation/03-round-negotiation-tracking.md | Reconstructing pricing history across rounds, and the anomaly rules on top |
| technical-documentation/04-data-model.md | Every Maximo table and application table used, with schema and caveats |
| technical-documentation/05-application.md | Backend module reference, API endpoints, shared conventions |
| technical-documentation/06-business-logic.md | Cross-cutting rules: fail-open overlays, enforcement, identity, AI guardrails |
| technical-documentation/07-frontend.md | Page map, the comparison page in detail, known quirks |
| technical-documentation/08-deployment-operations.md | Deployment, environment variables, grant status, access |
| technical-documentation/09-troubleshooting.md | Issues actually hit during development, with root cause and fix |
| technical-documentation/10-development-guide.md | Local setup, testing approach, how to add a feature |
| technical-documentation/11-limitations-roadmap.md | What is known-incomplete, and what is next |
| databricks/FINDINGS.md | The chronological data and design log. Authoritative on why the system works as it does, including corrected theories |
| Bid-Analyser-User-Manual.pdf | The analyst-facing manual. Every flag, every limit, troubleshooting and glossary |
| handover.html | Engineering handover. Where everything is, how it runs, what is open |
| .github/README.md | The pipeline, what it guards and what it cannot |

# Appendix C. Glossary

| Term | Meaning |
| --- | --- |
| BOQ | Bill of Quantities. The itemised schedule of work that vendors price against. |
| RFQ | Request for Quotation. One tender. |
| Line | A single BOQ item, priced by each vendor. |
| Unit rate | The price for one unit of a line. What is negotiated. |
| Line total | Unit rate multiplied by quantity. |
| Contract total | The sum of a vendor's line totals across the BOQ. |
| Round | One stage of negotiation. Vendors may revise pricing at each. |
| Unbalanced bidding | Loading cost onto particular items while pricing the rest normally. |
| Outlier | A line that is unusual for that vendor against their own typical pricing, rather than simply expensive. |
| Partial bid | A vendor who was only ever expected to price part of the BOQ. |
| Technically disqualified | A line excluded from commercial evaluation on technical grounds. |
| Overlay table | An application-owned table holding analyst entries. Append-only, and never written back to Maximo. |
| Fail-open | A read that returns empty rather than failing, so a missing table or grant cannot break the analysis. |
| Maximo | The IBM system holding tender and bid records. The application reads it and never writes to it. |
| Beta | A feature released for testing. Usable, but not yet guaranteed. |